PROCUREMENT PLAN

| Procurement Plan LO 1320/OC-BH |
| --- |
| Ref. No. | Description of the contract and estimated cost of procurement | Procurement method' | Review (prior or post) | Source of financing and percentage | Prequalification (Yes/No) | Estimated dates | Status (pending, in process, awarded, cancelled) | Comments |
|  |  |  |  | IDB% | Local/other % |  | Publication of specific procurement notice | Completion of contract |  |  |
| A | Consulting Services |  |  |  |  |  |  |  |  |  |
| 1 | Consultant as Transport Specialist for 2 years to support the establishment of the TPPU in implementing transport Policy and initiatives arising from the TDP. $375,000 | LIB | Prior | 100 | 0 | No | Invitation Feb/2004 | May/07 | Awarded | Completed |
| 2 | Consultant to conduct Congestion Study of New providence. $113,100 | NCB | Prior | 100 | 0 | No | Aug/05 | /06 | Awarded | Completed |
| 3 | Consultant to develop road safety and driver education manuals and Develop and collection and analysis of road safety data. $101,922 | NCB | Prior | 100 | 0 | No | Mar/05 | /06 | Awarded | Completed |
| 4 | Consultant to support development and provision of public bus system. $162,500 | NCB | Prior | 100 | 0 | No | Oct/05 | /07 | Awarded | Completed |
| 5 | Consultant to develop a routine maintenance management system (RMMS) $300.000 | ICB | Prior | 100 | 0 | Yes | /09 | /11 | Awarded | Completed |

ICB: International competitive bidding; LIB: limited international bidding; NCB: national competitive bidding; PC; price comparison; DC: direct contracting; FA: force account; PSA: Procurement through specialized agencies; PAs: Procurement agents; IA: Inspection agents; PLFI: Procurement in loans to financial intermediaries; BOO/BOT/BOOT: Build, own, operate/build, operate, transfer/build. own, operate, transfer; PBP: Performance-based procurement; PLGB: Procurement under loans guaranteed by the Bank; PCP: Community participation procurement; QCBS: Quality- and cost-based selection QBS: Quality-based selection FBS: Selection under a fixed budget; LCS: Least-cost selection; CQS: Selection based on the consultants' qualifications; SSS: Single-source selection; 3CV's: Selection of Individual Consultant based on 3CV's

| Procurement Plan LO 1320/0C-BH: 2011 |
| --- |
| Ref- No. | Description of the contract and estimated cost of procurement | Procurement method' | Review (prior or post) | Source of financing and percentage | Prequalification (Yes/No) | Estimated dates | Status (pending, in process, awarded, cancelled) | Comments |
|  |  |  |  | IDB % | Local/other % |  | Publication of specific procurement notice | Completion of contract |  |  |
| A | Consulting Services |  |  |  |  |  |  |  |  |  |
| 6 | Engineering Consultancy Services for supervision of Road Corridor improvements. $6,022,000 | QCBS | Prior | 100 | 0 | Yes | /01 | Jun/08 | Awarded | Completed |
| 7 | Completion of designs for CNPRIP. 52,275,000 | Continuation of services | Prior | 70 | 30 | No | N/A | 07 | Awarded | Completed |
| 8 | Environmental consultants to provide oversight for road corridor improvements $706,000 | ICB | Prior | 100 | 0 | No | /01 | /05 | Awarded | Completed |
| 9 | Consultant to develop Downtown Nassau Traffic Management Plan $260,000 | ICB | Prior | 100 | 0 | Yes | /06 | /2011 | On Hold | Land Use Transportation Study for Downtown Nassau proposed instead |
| B | Civil Works |  |  |  |  |  |  |  |  |  |
| 10 | Rehabilitation of existing road corridors and construction of road corridors (19 corridors in total) in New Providence. Awarded at $52.0 million | ICB | Prior | 70 | 30 | Yes | /00 | Nov./02 | Contract terminated | Contractor went into receivership. 3 corridors were completed. |
| 11 | Relocation of walls and fences within right of way of road corridors to be constructed. Eleven small contracts totaling $831,000 | NCB | Prior | 70 | 30 | No | /06 | /08 | Awarded/In progress | Ongoing |
| 12 | Rehabilitation of existing and construction of existing road corridors (16 total) in New Providence. Total contract *$119,700,000 | LIB/DC | Prior | 100 | 0 | Post-qual | May/07 | Sept/11 | Awarded | Completed in handed over in January 2013 and Defect Liability period ended in January 2014. |

| SUPPLEMENTARY FINANCING: NEW PROVIDENCE TRANSPORT PROGRAM (NPTP) TABLE 4: Procurement Plan :BH- L 1024 (LO-2773/OC-BH) PERIOD: January 2015 to December 2015 |
| --- |
| Ref. No. | Description of the contract and estimated cost of procurement | Procurement method (Historical) | Review (prior or post) | Source of financing and percentage | Prequalification (Yes/No) | Estimated dates | Status (pending, in process, awarded, cancelled) | Comments |
|  |  |  |  | IDB % | Local/other% |  | Publication of specific procurement notice | Completion of contract |  |  |
| A | Consulting Services |  |  |  |  |  |  |  |  |  |
| 1 | Consultant as Transport Specialist for 2 years to provide technical leadership of the TPPU in implementing the transport initiatives arising from the updated TDP and recommendations of previous consultancies. $360,000.00 | QCII (3 CVs) | Prior | 100 | 0 | Yes | Jul-08 | Dec-10 | Contract Awarded | Completed in January 2011 |
| 2 | 1 local consultant for 2 years to support the TPPU/ORC in implementing public transport recommendations. $120,000.00 | QCNI (3 CVs) | Prior | 100 | 0 | No | N/A | N/A | Funds to be used in TPPU’s budget | Completed in year 2012 |
| 3 | Consultant to Develop and implement a Routine Maintenance management System for the roads in New Providence (supplemental) ($290,000.00 + $300,000.00 transferred from LO 1320) | QCBS (ICB) | Prior | 100 | 0 | Shortlist | Feb-10 | April-12 | Contract Awarded | Completed in May 2012 |
| 4 | Organizational capacity assessment of MOWT $30,000.00 | QCII (ICB) | Prior | 100 | 0 | No | Apr-10 | Aug-10 | Awarded | Completed in December 2011 |
| 5 | Implementing of Organizational Strengthening of MOWT $320000 | QCBS | Ex post | 100 | 0 | Shortlist | Apr-10 | Dec-12 | Awarded | Consultancy Completed in July 2013 |
| 6 | Engineering Consultancy Services for Supervision of Road Corridor improvements. $6,672,095 | QCBS | Prior | 100 | 0 | Shortlist | Jul-08 | Dec-12 | Awarded | Completed |
| 7 | 2 full-time individual consultants as Project Engineers for the supervision of road corridor improvements $350,000 | QCNI (3 CVs) | Prior | 100 | 0 | No | Jun-09 | Jul-11 | Hired | Completed |
| 8 | 8.1 Appointment of Consultant for the update of the Big Pond Park $200,000.00 | QCBS (ICB) | Prior | 100 | 0 | No | Jan-09 | April-12 | Awarded | Consultancy completed in May 2013 |
|  | 8.2. Appointment of Environmental Specialist Consultant for the Big Pond Park Phase I & II $125,000.00 | QCNI (NCB) | Ex post | 100 | 0 | No | N/A | December-16 | In progress | To be hired before start of Big Pond Phase II works |
|  | 8.3. Appointment of Assistant Engineer and a Road Inspector for the Big Pond Park Phase I & II $140,000.00 | QCNI (3 CVs) | Ex post | 100 | 0 | No | N/A | December-16 | In progress | To be hired before start of Big Pond Phase II works |
|  | 8.4. Appointment of Public Relation Consultant for the Big Pond Park Phase I & II $60,000.00 | QCNI (3 CVs) | Ex post | 100 | 0 | No | N/A | December-16 | In progress | To be hired before start of Big Pond Phase II works and on intermittent basis |
| 9 | 9.1 Consultant for the Program (NPTP) Mid-Term & Final Evaluation/Review $30,000.00 | QCNI (NCB) | Ex post | 100 | 0 | Yes | May, June/11 | Jan-12 | Awarded | Completed in January 2012 |
|  | 9.2 Consultant for the Program (NPTP)Final Evaluation/Review $30,000.00 | QCNI (NCB) | Ex post | 100 | 0 | Yes | N/A | N/A | Awarded In June 2014 | Completed in August 2014 |
| 10 | Consultant for the Program (NPTP) Project Coordinator - Project Execution Unit $216,000.00 | QCNI (NCB) | Prior | 100 | 0 | Yes | Jul-11 | Nov-12 | Awarded | Project Coordinator Contract ended in June 2014 |
| 11 | Review of the Road Traffic Act $450,000.00 | QCNI (NCB) | Ex post | 100 | 0 | Yes | Jan 12 | Aug 14 | Awarded in March 2014 | Contract Completed in August 2014 |
| B | Civil Works |  |
| 12 | Rehabilitation of existing road corridors and construction of new road corridors in New Providence (16 corridors total) $113,200,000.00 | LIB | Prior | 100 | 0 | Yes (post) | (LIB) Bid documents issued May 2007 | Sept-12 | Awarded | Major Works Completed in January 2013. Defect Liability Period ended in January 2014 |
| 13 | 13.1 Big Pond Park Development Project: Construct recreational facilities for the development of Big Pond Park $5,000,000.00 | NCB | Ex post | 85 | 15 | Yes | March, June/10 | Dec-12 | Contract In progress | Contract Awarded and to be completed in March 2015 |
|  | 13.2 Big Pond Boundary Survey and Land Contamination Study of Big Pond Park $400,000.00 | QCBS (NCB) | Prior | 100 | 0 | Yes | March, June/10 | Mar-12 | Awarded | Contract Awarded on March 2011 and is substantially completed |
|  | 13.2 Big Pond Park Phase II and Bus laybys $4,600,000.00 | NCB | Ex post | 85 | 15 | Yes | March, June/15 | Dec-16 | In progress | Prequalification and Tender Documents in preparations |
| C | Goods & Services |  |
| 14 | Procure Road Safety equipment and train MOWT personnel $120,000.00 | NCB | Prior | 100 | 0 | No | Sep-10 | Sep-12 | Pending | Pending |