Document of the Inter-American Development Bank

HAITI

NATURAL DISASTER MITIGATION PROGRAM II

/

Climate Proofing of Agriculture in the

Centre-Artibonite Loop Area

(HA-L1097/HA-G1031)

monitoring and evaluation plan

This document was prepared by Sébastien Gachot under the supervision of Bruno Jacquet (RND/CHA), Gerard Alleng (INE/CCS), Gines Suarez Vasquez and Carmine Paolo De Salvo (INE/RND).

Contents

I.	INTRODUCTION	1

II.	MONITORING	2

A.	Output Indicators	2

B.	Data Collection and Instruments	3

C.	Reporting	3

D.	Independent Evaluations	3

E.	Monitoring Coordination, Work Plan and Budget	4

III.	EVALUATION	5

A.	Logic of Intervention and Main Evaluation Questions	5

B.	Impact and Outcome Indicators	8

C.	Impact Evaluation Methodology	10

a)	Methodology	10

b)	Literature Review	16

c)	Power Calculations	17

d)	Data Collection	20

e)	Questionnaire	20

f)	External Validity and Risk of Spillovers	21

D.	Evaluation Work Plan and Budget	22

REFERENCES	23

# Abbreviations

CIAT		Inter-Ministerial Land Planning Committee (Comité Interministériel d’Aménagement

du Territoire)

DPC		Civil Protection Directorate (Direction de la Protection Civile)

DRM		Disaster Risk Management

EWS		Early Warning System

FAMV		Faculty of Agronomics and Veterinary Medicine (Faculté d’Agronomie et de Médecine

Vétérinaire)

Ha  	          	Hectare

HTG 	          	Haitian Currency (Gourdes)

IE	          	Impact Evaluation

iGOPP		Index of Governance and Public Policy in Disaster Risk Management

MARNDR    	Haitian Ministry of Agriculture (Ministère de l’Agriculture, des Ressources Naturelles

et du Développement Rural)

M&E 	          	Monitoring and Evaluation

NGO	         	Non-Governmental Organization

PMR 	         	Progress Monitoring Report

PMDN		Natural Disaster Mitigation Program (Programme de Mitigation des Désastres

Naturels)

PPCR		Pilot Program for Climate Resilience

# INTRODUCTION

## The objective of the project is to reduce rural economic losses through the improvement of climate risk management in selected watersheds. To reach these objectives, the program is structured around three components: (1) Capacity Building to Reduce Climate Risk; (2) Climate Risk Reduction; and (3) Reconstruction of the Faculty of Agronomics and Veterinary Medicine (FAMV).

## The Monitoring and Evaluation System will rely on four components:

## Biannual monitoring reports prepared by a monitoring officer affiliated to the Executing Agency of the Natural Disaster Mitigation Program (see Part II).

## Annual monitoring reports on the Pilot Program for Climate Resilience (PPCR)’s related activities (HA-G1031) as well as core outcome indicators included in the project’s results matrix (see Table 4) prepared by the Inter-Ministerial Land Planning Committee (CIAT). As part of the global PPCR, all participating countries are required to monitor and report results on a regular basis using key indicators established in an approved PPCR Results Framework. This Framework contains five core indicators which all PPCR pilot country and regional programs are required to report on at the level of their investment plans.

## Mid-term and final independent evaluations (the latter will include an ex-post economic analysis of the project using the same methodology as the ex-ante economic analysis but with actual project data) focusing on the project’s effectiveness, efficiency, sustainability, relevance and coherence.

## An external impact evaluation based on an experimental method (see Part III).

## The Executing Agency of the Natural Disaster Mitigation Program will be responsible for the operational monitoring of the project at all levels (Components I, II, and III). CIAT, which is the focal point for the PPCR in Haiti, will provide support to the executing agency in the monitoring of PPCR’s related activities as well as core outcome indicators, and will be in charge of reporting them. Consulting firms will be contracted by the executing agency to carry out mid-term and final independent evaluations as well as for the implementation of the impact evaluation.

# MONITORING

## Output Indicators

## Based on the complete results matrix of the project, the monitoring will consider the following output indicators:

Table 1

Output Indicators

| Indicator | Frequency of Measurement | Source of Verification |
| --- | --- | --- |
| Component I: Capacity Building to Reduce Climate Risk |
| OUTPUT 1: Climate risk modelling completed | Biannual | Executing agency reports and IDB inspection visits |
| OUTPUT 2: Agriculture climate risk information system established and disseminated |  |  |
| OUTPUT 3: Research programs in agriculture, climate change and watershed management completed |  |  |
| OUTPUT 4: Number of people supported by the applied research program [PPCR core indicator] |  |  |
| OUTPUT 5: Training programs on disaster risk management and climate change adaptation in agriculture completed |  |  |
| OUTPUT 6: Training program on damage assessment in agriculture completed |  |  |
| OUTPUT 7: National Emergency and Recovery Plan for Extreme Climate events in the agricultural sector completed and disseminated |  |  |
| OUTPUT 8: Watershed Management Committees established and trained |  |  |
| Component II: Climate Risk Reduction |
| OUTPUT 1: Community based early warning systems established in targeted watersheds | Biannual | Executing agency reports and IDB inspection visits |
| OUTPUT 2 : Small-scale upstream watershed infrastructures built |  |  |
| OUTPUT 3: Downstream watershed infrastructure built |  |  |
| Component III: Reconstruction of FAMV |
| OUTPUT 1: FAMV campus designed and constructed in accordance with national building standards | Biannual | Executing agency reports and IDB inspection visits |

## Data Collection and Instruments

## The project’s full-time monitoring officer will be responsible for the monitoring of all the output indicators described in Table 1. The officer will work in close collaboration with CIAT for the monitoring of PPCR’s related indicators. Monitoring data will be compiled from:

- On-site visual inspections;

- The Agriculture Climate Risk Information System;

- Two FAMV students hired as interns who will make day-to-day observations and measurements of key technical, economic and environmental indicators in the project area located in the upper watershed;

- MARNDR technological transfer program’s reports;

- Reports by external consultants hired by the project for the development and implementation of research and training programs, the early warning system (EWS) practical drill, the endline update of iGOPP and the post-construction structural evaluation of FAMV.

## Reporting

## The executing agency will prepare and transmit to the Bank a biannual activity report that will include the results of the monitoring of all the output indicators listed above. The preparation by the executing agency and the Bank’s approval of these reports is a contractual condition of the grant. At the end of the project (year 5), the executing agency will prepare a final report.

## These reports will provide all the required information for the Progress Monitoring Report (PMR) system of the Bank, which will be updated on a biannual basis by the specialist in charge.

## The entity contracted to carry out the impact evaluation will submit a biannual report on data collection activities and data analysis. This report will be transmitted to the Bank for approval. This constitutes another contractual condition of the grant.

## Biannual monitoring reports are due one month after the end of the each semester (i.e. on January 31st and July 31st).

## Independent Evaluations

## The executing agency will submit to the Bank a mid-term independent evaluation report within 90 days after the date on which 50% of the grand proceeds have been committed. The objective of this evaluation will be to determine whether execution is satisfactory and whether the project’s strategy is generating the desired impact, or whether adjustments are needed. For each Component, it will highlight the key issues that are faced and which require responses from the executing agency. It will also provide a set of preliminary insights about the project’s design, implementation, and management.

## A final independent evaluation will be carried out a few months before the end of the project at year 5 to determine whether it has reached its objectives. The evaluation team will report the results of the project’s impact evaluation as well as identify the lessons learned through the project and in particular its key successes and failures. The team will also assess the sustainability of the project’s results and propose a set of recommendations to the various project’s stakeholders in order to reinforce it.

## Table 2 provides details on the entities responsible for the supervision of the independent evaluations as well as budgetary allocations for each activity and source of funding.

Table 2

Independent Evaluations Work Plan

| Activity | 2016 | 2017 | 2018 | 2019 | 2020 | Responsible | Cost (currency) | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |  |  |  |
| Mid-term evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MARNDR | US$ 85,000 | Project Budget (M&E category) |
| Final evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MARNDR | US$ 100,000 | Project Budget (M&E category) |

## Monitoring Coordination, Work Plan and Budget

## Table 3 provides details on the responsible entities for the implementation of the monitoring plan, monitoring activities, budgetary allocations for each activities and sources of funding.

Table 3

Monitoring Work Plan

| Activity | 2016 | 2017 | 2018 | 2019 | 2020 | Responsible | Cost (currency) | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |  |  |  |
| Inspection visits |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | IDB | US$ 10,000 | IDB Transactional Budget |
| Endline update of iGOPP |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MARNDR | US$ 25,000 | Project Budget (M&E category) |
| Practical drill of community EWS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | MARNDR | US$ 30,000 | Project Budget (M&E category) |
| Day-to-day project monitoring |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Monitoring officer and project interns | US$ 300,000 | Project Budget |

# EVALUATION

## Logic of Intervention and Main Evaluation Questions

As previously stated, the objective of the project is to reduce rural economic losses through the improvement of climate risk management in the five selected watersheds of Artibonite, Cavaillon, Ravine du Sud, Grande Rivière du Nord and Acul Dubreuil. In order to reach these objectives, the program is structured around three components: (I) Capacity Building to Reduce Climate Risk; (II) Climate Risk Reduction; and (III) Reconstruction of FAMV.

Component I, Capacity Building to Reduce Climate Risk, aims at strengthening capacities to manage natural disasters and climate change risks in the agriculture sector. This component will thus finance studies based on probabilistic assessments of climate risks and watershed modelling methodologies. It will also provide support in the establishment and dissemination of an agriculture climate risk information system, for which these studies will provide a key input. It will finance research programs in agriculture, climate change and watershed management in order to systematize existing climate change adaptation practices as well as to develop new techniques such as improved agroforestry systems and climate change resistant crops. This component will also finance training programs on disaster risk management and climate change adaptation in agriculture as well as on damage assessments in agriculture. These training programs will be administered to students, public officers and academia. Last but not least, this component will strengthen risk governance through the establishment and dissemination of a National Emergency and Recovery Plan for Extreme Climate Events in the Agriculture Sector, and the establishment and training of local Watershed Management Committees. All in all, these interventions will equip both local and national Disaster Risk Management (DRM) entities with advanced knowledge and tools to better manage natural disasters and climate change risks in the agriculture sector.

Component II, Climate Risk Reduction, seeks to reduce rural households’ risks to climate events and to improve farmers’ income. This component will finance the training and equipment of departmental and local Civil Protection Directorate (DPC) Committees, as well as the development and installation of community-based early warning systems. It will also finance the construction of mitigation works such as downstream river-bank protection infrastructures and small-scale upstream water and sediment conservation infrastructures such as check-dams. The latter will increase farmers’ income by improving access to water and creating, through sediment accumulation, highly fertile cultivable areas on the upstream parts of these infrastructures. Taken together, these interventions will lead to a reduction of the risk of economic losses due to floods and erosion in the five targeted watersheds.

Component III, Reconstruction of FAMV, will finance the design and reconstruction of FAMV campus, which was almost entirely destroyed by the January 2010 earthquake, following national building standards. This reconstruction will restore the educational capacity of FAMV campus in order to, in the longer run, strengthen the country’s internal research capacity on climate change as well as natural resources and watershed management.

The program’s logic of intervention is summarized in Graph 1:

Graph 1

The Program’s Logic of Intervention

Thus, by increasing both local and national DRM capacity and by reducing the risk of economic losses due to floods with the construction of downstream riverbank infrastructures and the installation of community based early warning systems, the program will decrease crop, livestock and infrastructure losses caused by flood events. Moreover, by improving climate change adaptation in the agriculture sector through research, trainings and the restoration of FAMV’s educational capacity, as well as by improving water and sediment conservation through the construction of check-dams and stone walls in selected gullies, the project will increase agricultural productivity. These are the ultimate impacts of the program.

An experimental approach will be used to measure the project’s impact on agricultural productivity through the applied research program (Component I) and the construction of check-dams (Component II). For these interventions which will take place in the upper watersheds, it will indeed be possible to randomly assign eligible farmers to treatment and control groups.

The reduction of economic losses caused by floods in the lower watersheds, on the other hand, will be measured using a reflexive approach (before-after) as it is not feasible to identify a clear counterfactual for this intervention. Baseline data will come from the following sources:

- For the Artibonite watershed:

In August 2013, surveys were administered by Artelia, a consulting firm, to 100 farms and 200 rural and urban households distributed over the entire irrigation district of Artibonite. In order to reduce sampling error, the « farm » sample was stratified by plot sizes and level of access to irrigation water, while the “households” sample was stratified by population density and flood vulnerability. The survey gathered data on a number of relevant indicators such as agricultural productivity, access to water and economic losses caused by flooding.

- For the watersheds of Cavaillon, Ravine du Sud, Grande Rivière du Nord and Acul Dubreuil :

In May 2015, AECOM surveyed 1,200 households in these four watersheds using a questionnaire similar to the one used by Artelia. The sample was stratified based on land use and flood vulnerability.

Using these two surveys, it was possible to estimate baseline levels of economic losses caused by flood events of different return periods in each of the five targeted watersheds. In order to observe how this indicator has evolved over time with the project, a follow up panel survey will be administered at the end of the project. However, since the construction of downstream riverbank infrastructures and the installation of community based early warning systems are expected to be completed approximately three years after the start of the project, the follow up panel survey will cover a period of two years and will thus focus on identifying losses associated with a one year return period flood event:

Considering that:

Where,

P       is the probability of occurrence

T       is the return period

N       is the number of years of observations

We estimate that for a two year observation period (N = 2), the probability of occurrence of a one year return period flood event (T = 1) is 100%. The return period of post-intervention flood events will be established based on a statistical analysis of rainfall data. The difference between post-intervention economic losses associated with flood events of a one year return period and baseline economic losses associated with flood events of the same return period will be the project’s impact.

Regarding Component III, the impact of the reconstruction of the FAMV campus on wages and research capabilities of post-reconstruction graduates will only materialize in the long run. As a result, it will not be possible to measure these benefits within the timeframe of this evaluation.

## Impact and Outcome Indicators

Table 4 gives the impact and outcome indicators that will be part of the project’s evaluation as well as their formula, frequency of measurement and means of verification:

Table 4

Impact and Outcome Indicators

| Indicator | Formula / Definition | Frequency of Measurement | Means of Verification |
| --- | --- | --- | --- |
| Impact |
| Difference in average annual gross value-added per plot between beneficiaries of check-dams and control group (in US$) | Gross value-added = value of production – intermediate consumption | 2016; 2019 ; 2020 | Baseline and follow up household surveys in the upper watersheds |
| Difference in average annual gross value-added per farm between beneficiaries of research program and control group (in US$) | Gross value-added = value of production – intermediate consumption | 2016; 2019 ; 2020 | Baseline and follow up household surveys in the upper watersheds |
| Reduction of losses caused by a one year return period flood event in the targeted watersheds | Losses include agricultural production, infrastructure and personal property (in US$) | 2020 | Follow up Artelia/AECOM studies in the lower watersheds |
| Sector Outcome: Beneficiaries of improved management and sustainable use of natural and cultural capital | # of households | 2020 | Field visits and monitoring reports |
| Component I: Capacity Building to Reduce Climate Risk |
| Number of climate-proof agricultural techniques incorporated in MARNDR's technological transfer program | # of climate-proof agricultural techniques | 2019; 2020 | MARNDR monitoring reports |
| Agricultural techniques adoption rate among farmers [PPCR core indicator] |  | Annual | Field visits and monitoring reports; CIAT monitoring reports |
| iGOPP-FP sub-index | Financial Protection sub-index (for more details, see: https://publications.iadb.org/handle/11319/6717) | 2020 | iGOPP endline report |
| iGOPP-RC sub-index | Post-Disaster Recovery Planning sub-index (for more details, see: https://publications.iadb.org/handle/11319/6717) | 2020 | iGOPP endline report |
| Share of MARNDR mitigation works design based on climate risk analysis information system in the selected watersheds |  | Biannual | Field visits and monitoring reports |
| Queries to the risk information system registered through the web page. | # of queries | Biannual | Field visits and monitoring reports |
| Component II: Climate Risk Reduction |
| Total volume of sediments contained by check-dams | Volume in m3 | Continuous | Day-to-day monitoring by the project's interns |
| Total cultivable area created by check-dams in the gullies | Area in Ha | Continuous | Day-to-day monitoring by the project's interns |
| Total volume of water contained by check dams that is available during the dry season | Volume in m3 | Continuous | Day-to-day monitoring by the project's interns |
| Farmers who benefit from new cultivable area created by check-dams [PPCR core indicator] | # of farmers | Continuous | Day-to-day monitoring by the project's interns; CIAT monitoring reports |
| Reduction of expected average annual economic losses due to floods in targeted watersheds | Average annual economic losses (in US$) | Biannual | Results of climate risk modelling |
| Reduction of expected average annual economic losses due to erosion affecting the irrigation canals in Artibonite | Average annual economic losses (in US$) | Annual | Results of climate risk modelling |
| Community based early warning systems functioning in targeted watersheds | # of systems functioning | 2019 | Practical drill report |
| Component III: Reconstruction of FAMV |
| Annual number of research papers published by FAMV on disaster risk management and climate-proof agriculture | # of research papers | Annual | Field visits and monitoring reports |
| Reduction of expected loss of human lives due to collapse of FAMV buildings | # of expected loss of human lives (people under threat * probability of collapse) | 2020 | Works supervision reports and final reception report |

Appendix 1 illustrates the strategic alignment of the project’s output, outcome and impact indicators with GCI-9.

## Impact Evaluation Methodology

### Methodology

Agriculture plays a key role in the Haitian economy by contributing to 25% of GDP and 71% of employment in rural areas. It is also the sector of the economy that is the most exposed to disasters associated with climate hazards. In addition to harmful climatic events such as storms and hurricanes, which according to a 2004 UNDP report on Disaster Risk Reduction have impacted Haiti 40 times in the last 50 years, the sector is also severely affected by droughts. In the face of such high risks of natural disasters, which are likely to increase as a result of climate change, the sector’s adaptation capacity is very low due to institutional weaknesses, highly limited financial capabilities and lack of innovation.

In the light of these facts, the objective of the project is to intervene both in the upper and in the lower parts of the watersheds of Artibonite, Cavaillon, Ravine du Sud, Grande Rivière du Nord and Acul Dubreuil in order to reduce economic losses caused by natural disasters and to increase agricultural productivity.

In the upper watersheds, the exposure to climate variability and to drought in particular, has led to revenue instability and to chronic poverty. In addition, the high degree of deforestation, partly due to inadequate farming practices, has led to erosion and to higher river flows which exacerbate the risk of flooding in the downstream parts of watersheds.

In the upper watersheds, the project will intervene through two mechanisms: 1) the construction of small-scale soil and water conservation infrastructures such as check-dams and stone walls in selected gullies (Component II); and 2) the application of climate-resilient agricultural research (Component I):

- Construction of small-scale soil and water conservation infrastructures:

The impact of stone walls will be exclusively environmental; namely to decrease erosion and reduce water flows. They will not create any opportunity for agricultural intensification. Check-dams, however, will not only retain flood water during harmful climatic events, but also intercept sediments coming from upstream and retain humidity. With time (varying from 6 months to 2 years: the speed of sedimentation depends on the type of soil, the ravine’s slope, the quantity of rainfalls and the land use upstream), the quantity of soil sediments accumulated on the upstream part of the check dam will be such that it will form a flat, humid and highly fertile area on which highly profitable crops such as bananas and vegetables can be grown. According to the Ex Post Economic Analysis of HA-L1041, on average, the annual gross value-added on such plots increases by US$ 1,215 following the construction of a check-dam. Moreover, this study shows that the average plot size increases from 0.5 to 1 Ha after the construction of a check-dam as a result of sediment accumulation. The project will finance the construction of 567 check-dams and 4,500 stone walls.

Picture 1: Check-dam with a water retention tank

Picture 2: Agricultural intensification less than a year after the construction of the check-dam

The main criterion that will be considered when selecting the potential construction sites for check dams is the potential for agricultural intensification, which will be determined by the current agro-ecological environment, the type and quality of soil, as well as the gully’s slope, which must lie between 5 and 20% so as to remain suitable for both agriculture and the construction of a solid check dam. Two other factors must also be taken into account:

- Proximity of construction materials: Rocks, sand and water must be available from a relatively short distance in order to keep the cost of construction reasonable.

- Proximity of roads: Roads will be used not only to carry all construction materials and equipment which cannot be found directly on site, but also later on to transport harvests to the market place.

- Application of climate-resilient agricultural research:

As described above, Haiti suffers from a severe underinvestment in agricultural research capable of developing cost-effective and climate-resilient farming practices. The purpose of this intervention will be to restore MARNDR’s capacity to develop new techniques such as improved agroforestry systems, climate-resilient crops and sustainable farming practices, as well as to identify existing climate-resilient techniques developed by farmers themselves. The project will then finance the dissemination of these various techniques in the two communes of Saint Michel de l’Attalaye and Saint Raphael through farmer field schools, personalized technical assistance and the distribution of agricultural inputs. The objective will be to reach 910 farmers evenly distributed in each of the following three agro ecological environments: irrigated perimeters; plain areas located around the irrigated perimeters (rain-fed agriculture areas); mountainous areas.

The evaluation will take place in the mountainous areas of Saint Michel de l’Attalaye and Saint Raphael, where both interventions will take place simultaneously, in order to respond to the following evaluation questions:

- What will be the project’s impact on agricultural productivity for the farmers who benefit from the construction of a check-dam (i.e. who cultivate the land on which check-dams are built)?

- Is there a positive differential impact on agricultural productivity for the farmers who benefit from both the construction of a check-dam and the applied research program, as opposed to those who only benefit from the construction of a check-dam?

In the mountainous areas of Saint Michel de l’Attalaye and Saint Raphael, 217 check-dams are going to be built and approximately 300 farmers are going to benefit from the application of the climate-resilient agricultural research.

The expected impact of stone walls (exclusively environmental, as described above) as well as the expected environmental impact of check-dams will be significant, mainly with regard to erosion. However, several years of pre-project measures of sediment load at the outlet of a gully would be needed in order to make meaningful comparison with post-construction data. As a result, no rigorous evaluation can be implemented to measure this impact. Instead, two FAMV students will be recruited as interns in order to perform day-to-day on-site observations and measurements of key technical and environmental outcome indicators such as the volume of sediment contained by check-dams and the evolution of soil fertility on the upstream part of these dams. They will also be in charge of administering qualitative surveys in order to assess the project’s smaller socio-economic impacts and indirect effects mainly with regard to access to water.

There will be two treatment groups as part of this impact evaluation:

- Treatment 1: farmers who will benefit from the construction of check dams;

- Treatment 2: farmers who will benefit from the construction of check dams as well as from the application of the climate-resilient agricultural research;

The random allocation of farmers to Treatment 1, Treatment 2 or the control group will take place as follows:

- Early 2016, in the mountainous areas of Saint Michel de l’Attalaye and Saint Raphael, the entity responsible for the identification of future check-dam construction sites must identify more sites than needed in the area. More specifically, it must identify 417 suitable sites, instead of only 217, as well the farmer cultivating each site (on average, it is estimated that there will be one farmer per site);

- After a careful analysis of the agro-ecological environment as well as socio-economic reality of each site, it must be decided whether the sample needs to be stratified;

- Each of the 417 farmers must then be randomly allocated to Treatment 1 (108 farmers), Treatment 2 (109 farmers) or the control group (200 farmers).

The maximum number of farmers that can be allocated to Treatment 1 and Treatment 2 combined is 217 because it represents the total number of check-dams that are going to be built in the area. Despite the apparent small size of each group, the results of the randomization are expected to be balanced across them for at least two reasons. First of all, quantitative as well as qualitative data that has been collected in the area of Saint Raphael as part of the impact evaluation of HA-L1059, MARNDR’s program of technology transfer to small farmers through the voucher system financed by the IDB, shows that socio-economic indicators are relatively homogeneous (i.e. with small variance). This is even more likely to be the case in mountainous areas where there is no access to irrigation water, which is typically considered to be the main factor behind differences in agricultural productivity. Second, the stratification of the sample, if applicable (see point 2. above), as well as the use of a difference-in-difference methodology as described below will improve the precision of the estimates.

The randomized selection of Treatment 1 and Treatment 2 thus prevents any selection bias and ensures that Treatment 1, Treatment 2 and the control group are truly comparable to each other. In the absence of the project, the impact and outcome indicators for each group would be equal on average. Thus we would have:

Yi (t=1, P=0) = Yj (t=1, P=0) = Yk (t=1, P=0)

Where,

Y       is an outcome indicator

i        represents Treatment 1

j        represents Treatment 2

j        represents the control group

t=0   is before the start of the project

t=1   is after the start of the project

P=0  indicates no participation to the project

P=1  indicates participation to the project

This comparability between each group will allow us to identify the causal effect of the program using a difference-in-difference methodology:

- The impact of Treatment 1:

In order to estimate the impact of Treatment 1, we will use the following equation:

Where,

is the outcome of interest;

α        is a constant;

is a dummy variable equal to 1 if the farmer benefits from

Treatment 1;

is a dummy variable equal to 0 before Treatment 1 and equal to 1

after;

ε        is a the error term.

Here, the randomization will make the coefficient , which controls for the initial differences between Treatment 1 and the control group, equal to 0. The coefficient  captures the trend and the coefficient  represents the estimated impact of Treatment 1 (i.e. the average treatment effect).

- The impact of Treatment 2:

In order to estimate the impact of Treatment 2, we will use the following equation:

Where,

is the outcome of interest;

α        is a constant;

is a dummy variable equal to 1 if the farmer benefits from

Treatment 2;

is a dummy variable equal to 0 before Treatment 2 and equal to 1

after;

ε        is a the error term.

Here, the randomization will make the coefficient , which controls for the initial differences between Treatment 2 and the control group, equal to 0. The coefficient  captures the trend and the coefficient  represents the estimated impact of Treatment 2 (i.e. the average treatment effect).

The difference between these two average treatment effects () represents the differential impact between Treatment 2 and Treatment 1. If, as expected, the differential is positive, it indicates that the impact on the outcome of interest is larger for farmers who benefit from both the construction of check dams and the application of the climate-resilient agricultural research, than for those who benefit only from the construction of check-dams.

The construction of check-dams in the mountainous areas of Saint Michel de l’Attalaye and Saint Raphael will take place between Y1 and Y3, while the applied research program will be implemented progressively starting in Y2. As a result, the three survey rounds will take place as follows:

- Baseline survey: in Y1, after the 417 potential future construction sites have been identified;

- First follow up survey: approximately one year after the end of the construction of all 217 check-dams in the area;

- Second follow up survey: approximately two years after the end of the construction of all 217 check-dams in the area.

Comparing baseline data with data from the first follow up survey will help us measure 1-to-2 year effects, while comparing baseline data with data from the second follow up survey will help us measure 2-to-3 year effects. According to the Ex Post Economic Analysis of HA-L104, it takes around one year after the construction of a check dam for the agricultural intensification potential to materialize. Similarly, regarding the application of the climate-resilient agricultural research, impacts on agricultural productivity should quickly be observable. As a result, while the first follow up survey will help measure relatively short term impacts, the second follow up survey will help measure the sustainability of the intervention.

### Literature Review

Research on the impact of check dams worldwide has focused on their hydrological and geomorphological effects and provides little to no insights on their economic impact. In the Loess plateau of China for instance, Xu Xiangzhou (Xu et al. 2002-2004) has shown that the construction of check dams was one of the most effective means of soil conservation. On average, it was estimated that the sediment reduction ratio could reach up to 60%. However, as previously described, it will not be possible to implement such a rigorous methodology to measure the environmental impact of this project.

In Haiti, a number of projects have financed the construction of check-dams. The French NGO “SOS Enfants Sans Frontières” for instance has built 42 check-dams in 11 different gullies in the area of Gros Morne between 2006 and 2011. More recently, the Bank also financed two MARNDR projects, the Agricultural Intensification Project (HA-L0016) and the first Natural Disaster Mitigation Program (HA-L1041), which dedicated resources to the construction of check-dams. An Ex Post Economic Analysis of the latter was recently conducted and shows that check-dams can lead to an annual increase in gross value-added of US$ 1,215 through (1) an increase in the cultivable area located on the upstream part of the check-dam and (2) an improvement in the fertility of soils which not only leads to agricultural intensification, but also to crop diversification.

Regarding the impact of applied agricultural research on productivity worldwide, evidence such as Chand et al. (2012), Mogues et al. (2012) and Alston et al. (2000) suggests that it has been largely positive. Chand, for instance, estimates that agricultural research programs which were implemented in India between 1975 and 2005 have reached an average internal rate of return (IRR) of 42%. Mogues, on the other hand, analyzes the impact of 375 applied research programs as well as 81 agricultural extension programs implemented in Asia, Latin America, Africa and OECD countries, and estimates that 80% of these programs have reached IRRs higher than 20%. Last but not least, Alston et al. (2000) looks at all the available evidence on rates of return to investments in agricultural Research & Development since 1953 and estimates that the average rate of return was 100% per year for applied research, with a median value of 48% per year.

In Haiti, however, the scarcity of past applied research experiences in the agricultural sector has led to an absence of evidence on the impact of such programs. This evaluation represents the first attempt to measure the impact of applied agricultural research on productivity in Haiti and will thus contribute to close a major knowledge gap for the country’s agricultural sector.

Moreover, we are not aware of any study in Haiti or in the rest of the world that has focused on demonstrating the impacts of (1) check-dams and (2) the combination of check-dams and applied research programs on agricultural productivity using an experimental impact evaluation methodology such as the one proposed here.

### Power Calculations

Statistical power calculations were performed to estimate the minimum detectable effect (MDE) given the total sample size and its distribution across Treatment 1 (108 farmers), Treatment 2 (109 farmers) and the control group (200 farmers). These calculations are based on data from the impact evaluation of HA-L1059 which took place in Saint Raphael in April 2015. This is the most recent and exhaustive agricultural data available for the area. The data indicates that the average value of production per hectare in the irrigated perimeter of Saint Raphael is 55,080 HTG, with a standard deviation of 66,580 HTG.

The calculations were done with a power of 0.80 and a 5% significance level, and based on the hypotheses of complete take-up (i.e. all the farmers who are offered participation in the project will accept) and an attrition rate of 10% for members of the control group. Given the high level of mobility in Haiti, it is indeed important to account for the risk that some control farmers interviewed at baseline might not be found during the follow-up surveys (however, given the high benefits associated with Treatment 1 as well as Treatment 2, no attrition is expected in these two groups)

The following equation is used to estimate the MDE:

Where,

MDE	is the minimum detectable effect measured as the difference in means

is the critical value of a confidence interval

is the critical value of the statistical power

P	is the share of the sample that receives the treatment

σ	is the standard deviation

N	is the sample size

Using this equation, we estimate the following:

Table 5

Power Calculations

|  | Treatment 1 - Control | Treatment 2 - Control | Treatment 1 - Treatment 2 |
| --- | --- | --- | --- |
| Average value of production per Ha | 55,080 HTG (or US$ 975) | 55,080 HTG (or US$ 975) | 55,080 HTG (or US$ 975) |
| Std deviation | 66,580 HTG (or US$ 1,178) | 66,580 HTG (or US$ 1,178) | 66,580 HTG (or US$ 1,178) |
| Minimum Detectable Effect as % of value of production per Ha | 36% | 35% | 41% |
| Minimum Detectable Effect as difference in means | 19,758 HTG (or US$ 350) | 19,699 HTG (or US$ 349) | 22,464 HTG (or US$ 395) |
| Sample size | 308 | 309 | 217 |
| Share of the sample that receives the treatment | 35% (108 farmers out of 308) | 36% (109 farmers out of 309) | 50% (the sample is equally divided between Treatment 1 and Treatment 2) |

According to Table 5, when comparing Treatment 1 with the control group, the minimum detectable effect is 36% (i.e. a change in the average value of production per Ha of US$ 350). When comparing Treatment 2 with the control group, the minimum detectable effect is 35% (i.e. a change in the average value of production per Ha of US$ 349). Last, when comparing Treatment 1 with Treatment 2, the MDE is slightly higher at 41% since the total sample size is smaller (i.e. a change in the average value of production per Ha of US$ 395). Compared to the project’s expected increase in annual gross value-added resulting from either the construction of check-dams (Impact Indicator 2 in the results matrix which has been estimated based on the Ex Post Economic Analysis of HA-L1041), or the application of the climate-resilient agricultural research (Impact Indicator 3 in the results matrix which has been estimated based on Chand et al. (2012)), these numbers are relatively small.

The only other source of comprehensive agricultural data available for the areas of Saint Michel de l’Attalaye and Saint Raphael is the 2001 Survey on Living Conditions. This data indicates that the average annual agricultural income in rural areas of the North department is 3,084 HTG, with a standard deviation of 4,324 HTG. It is important to note that the standard deviation is likely to be overestimated considering that it is calculated over the entire department, while the project will only intervene in two relatively homogeneous sub-areas. Despite this limitation, power calculations were performed using this data as well as the same take-up and attrition rates as described above in order to assess how MDE estimates may vary as a result of the source of the data used in the calculation:

Table 6

Alternative Power Calculations

|  | Treatment 1 - Control | Treatment 2 - Control | Treatment 1 - Treatment 2 |
| --- | --- | --- | --- |
| Average value of production per Ha | 3,084 HTG | 3,084 HTG | 3,084 HTG |
| Std deviation | 4,324 HTG | 4,324 HTG | 4,324 HTG |
| Minimum Detectable Effect as % of value of production per Ha | 42% | 41% | 47% |
| Minimum Detectable Effect as difference in means | 1,283 HTG | 1,279 HTG | 1,459 HTG |
| Sample size | 308 | 309 | 217 |
| Share of the sample that receives the treatment | 35% (108 farmers out of 308) | 35% (109 farmers out of 309) | 50% (the sample is equally divided between Treatment 1 and Treatment 2) |

As shown in Table 6, the MDE estimates are slightly higher when using data from the 2001 Survey on Living Conditions. However, these estimates still fall below the expected increase in annual gross value-added resulting from the project and thus indicate that the current IE design should still provide enough statistical power to detect the project’s impact.

One last factor that could affect the statistical power of this IE is the stratification of the sample. As describe above, since the 417 potential future construction sites have not yet been identified, it is not known whether the sample will need to be stratified. Based on our current knowledge of the future intervention area, it is unlikely to be necessary. Access to water, which in Haiti represents the key factor behind differences in agricultural productivity, is indeed not going to vary significantly within such mountainous areas. Similarly, crop systems and the use of agricultural inputs are likely to be homogeneous within these areas.

In sum, for three survey rounds, the sample size will be 417 each time (for a total of 1,251 surveys). Since the sample size is constrained by the number of check dams that are going to be built in the area, the only way to increase the statistical power of this design would be to measure the impact of Treatment 1 and Treatment 2 together: using data from the impact evaluation of HA-L1059, this would give us a MDE of 29.45%. This option was not chosen by the team as it would considerably decrease the informational value of the whole evaluation exercise.

### Data Collection

There will be three survey rounds: a baseline and two follow up surveys. In order to match the survey schedule with the agricultural calendar in the mountainous areas of Saint Michel de l’Attalaye and Saint Raphael, surveys should be administered between June and August.

### Questionnaire

The main data collection instrument for this evaluation will be a household survey with detailed plot-level and crop information (Table 7):

Table 7

Survey Instrument

SECTION

Section 1: HH information

Section 1.1: Identification of HH members

Section 1.2: Information on education, health and work

Section 2: Plots information

Section 2.1: List of plots

Section 2.2: Information about plots owned

Section 2.3: Information about plots rented

Section 2.4: Information about leased plots

Section 2.5: Information about purchase and sale of land

Section 2.6: Information about the use of agricultural technologies on plots

Section 3: Crop information

Section 3.1: List of annual crops

Section 3.2: Seeding of annual crops

Section 3.3: Use of agricultural inputs on annual crops

Section 3.4: Labor used for annual crops

Section 3.5: Annual crops production

Section 3.6: Annual crops storage and commercialization

Section 3.7: Production of perennial crops and fruits

Section 3.8: Labor used for perennial crops

Section 3.9: Perennial crops storage and Commercialization Section 3.10: Agricultural losses caused by drought

Section 4: Livestock information

Section 4.1: Livestock inventory

Section 4.2: Livestock production

Section 5: Farmers organization membership

Section 6: Housing:

Section 6.1: Status of housing occupancy

Section 6.2: Physical characteristics of the house

Section 6.3: Water and sanitation

Section 6.4: Electricity

Section 7: Assets, Income and expenditures

Section 7.1: HH assets

Section 7.2: HH incomes

Section 7.3: HH expenditures

Section 7.4: Food expenditure and consumption

Section 8: Access to finance

Section 8.1: Informal savings

Section 8.2: Bank accounts

Section 8.3: Credit

Section 9: Food security

Section 9.1: Dietary diversity

Section 9.2: HH hunger scale

### External Validity and Risk of Spillovers

There is no major factor that could threaten the external validity of this design. Agro-ecological as well as socio-economic conditions in the mountainous areas of Saint Michel de l’Attalaye and Saint Raphael are, on average, no different from those of other rural and mountainous areas of Haiti.

Regarding the construction of check-dams, the risk of spillover is limited since only plots that are directly adjacent to those on which check-dams are built can benefit, though to a lesser degree, from the improvement in soil and water conservation.  Regarding the applied research program, the risk of contamination does exist, though it remains small: knowledge sharing of lessons learnt at farmer field schools or through personalized technical assistance is indeed possible but with limited implications since constraints in terms of access to agricultural inputs will still exist for non-direct beneficiaries.

## Evaluation Work Plan and Budget

Table 8

| Activity | 2016 | 2017 | 2018 | 2019 | 2020 | Responsible | Cost (currency) | Source of Funding |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |  |  |  |
| Data collection for baseline survey (417 surveys) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Contracted survey firm | US$ 55,000 | HA-L1097 Project budget |
| Supervision of data collection activities and baseline report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Consultant; IDB; MARNDR | US$ 35,000 | HA-L1097 Project budget |
| Data collection for first follow up survey (417 surveys) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Contracted survey firm | US$ 55,000 | HA-L1097 Project budget |
| Supervision of data collection activities and first follow up survey report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Consultant; IDB; MARNDR | US$ 35,000 | HA-L1097 Project budget |
| Data collection for second follow up survey (417 surveys) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Contracted survey firm | US$ 55,000 | HA-L1097 Project budget |
| Supervision of data collection activities and final impact evaluation report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Consultant; IDB; MARNDR | US$ 50,000 | HA-L1097 Project budget |
| Follow up panel surveys to estimate post-intervention economic losses in lower watersheds (using Artelia and AECOM samples; total of 1,500 surveys) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Contracted survey firm | US$ 75,000 | HA-L1097 Project budget |

Total Cost of the Evaluation Plan: US$ 360,000

# REFERENCES

Alston, Julian M., Chan-Kang, C., Marra, Michele C., Pardey, Philip G., Wyatt, TJ (2000). A meta-analysis of the rates of return to agricultural R & D: ex pede Herculem? International Food Policy Research Institute (IFPRI) Research Report; 113.

Chand, R., Kumar, P., Kumar, S. (2012). Total factor productivity and returns to public investment on agricultural research in India. Agricultural Economics Research Review, 25(2), 181-194.

Gachot, S. (2015). Ex Post Economic Analysis of PMDN I.

Mogues, T., Yu, B., Fan, S., Mcbride, L. (2012). The impacts of public investment in and for agriculture : Synthesis of the existing evidence. IFPRI Discussion Paper 1217, Washington, D.C.: IFPRI.

Post-Seism Households Livelihoods Survey (2012). World Bank and Haitian Institute of Statistics (IHSI).

Reducing Disaster Risk (2004). United Nations Development Program (UNDP).

Survey on Living Conditions in Haiti (2001). Haitian Institute of Statistics (IHSI).

Winters, P. Salazar, L. and A. Maffioli (2010). Designing Evaluations for Agricultural Projects. Impact Evaluation Guidelines, Technical Notes, No. IDB-TN-198. http://idbdocs.iadb.org/wsdocs/getdocument.aspx?docnum=35529432

Xu, Y. D. et al. (2012). Assessing the hydrological effect of the check dams in the Loess Plateau, China by model simulations.

# APPENDIX 1

| Strategic Alignment with GCI-9 |
| --- |
| Criterion | Results Matrix Indicator |
| Countries with planning capacity in mitigation and adaptation of climate change | Output 1: climate risk modelling completed |
|  | Output 7: National Emergency and Recovery Plan for Extreme Climate Events in the agricultural sector completed and disseminated |
| Annual reported economic damages from natural disasters | Impact indicator 3: Reduction of losses caused by a one year return period flood event in the targeted watersheds (in US$) |
| Annual growth rate of agricultural GDP (%) | Impact indicator 1: In selected gullies, difference in average annual gross value-added per plot between beneficiaries of check dams and control group (in US$) |
|  | Impact indicator 2: In selected areas, difference in average annual gross value-added per farm between beneficiaries of research program and control group (in US$) |
| Farmers given access to improved agricultural services and investments | Output 4: Number of people supported by the applied research program. |
|  | Outcome indicator 2.4: Farmers who benefit from new cultivable area created by check-dams. |

# Footnotes

Gross value-added will not be calculated by individual crop but at the level of the plot as a whole since farmers in these areas typically implement complex mixed-crop systems. Common mixed-crop systems in Haiti combine several crops such as beans, corn, sweet potato, yam, banana and other fruit trees.

Idem

Banque de la République d’Haiti (BRH), 2014.

Bellande (2012)

Post-Seism Households Livelihoods Survey, 2012, World Bank, IHSI

Winters, Salazar and Maffioli (2010)

Xu Y. D. et al. (2012). Assessing the hydrological effect of the check dams in the Loess Plateau, China by model simulations.

Exchange rate used : 1 US$ for 56.5 HTG

Agricultural income is here defined as the average value of production per household, or farm.

# Text boxes

OUTPUTS

Component I:

- Studies based on probabilistic assessments of climate risks and watershed modelling methodologies

- Establishment and dissemination of an agriculture climate risk information system

- Research programs in agriculture, climate change and watershed management

- Training programs on disaster risk management and climate change adaptation in agriculture

- Training program on damage assessment in agriculture

- Development and dissemination of a National Emergency and Recovery Plan for Extreme Climate Events in the agriculture sector

- Establishment and training of Watershed Management Committees

Component II:

- Installation of simple community-based early warning systems

- Construction of small-scale upstream water and sediment conservation infrastructures

- Construction of downstream riverbank protection infrastructures

Component III:

- Design and reconstruction of FAMV campus in accordance with national building standards

OUTCOMES

Component I:

- Increase capacity for adaptation to climate change and DRM in the agriculture sector

Component II:

- Improve water and sediment conservation in selected gullies of selected watersheds

- Reduce the risk of economic losses due to floods and erosion in targeted watersheds

Component III:

- Educational capacity of FAMV campus restored

IMPACT

- Decrease crop, livestock and infrastructure losses caused by floods in targeted watersheds