INTER-AMERICAN DEVELOPMENT BANK

PROCUREMENT PLAN

Loan/Technical Cooperation Number:  LO – 1386/OC-BA

Program Name:  Coastal Infrastructure Programme

| Principal Project PROCUREMENT | Financing Sources | Procurement Method | Prequa-lification | Specific Procurement Notice | Status |
| --- | --- | --- | --- | --- | --- |
|  | BID (%) | Local/Other (%) |  |  |  |  |
|  |  |  |  | Yes/No | Tentative Publication Date |  |
| GOODS GOOD 1 CZMU Equipment (U.S $ 150,000.00) |  | 100 |  | NO |  | In Process |
| WORKS Work 1 Holetown Beach Improvements – Enhanced Beach, Headlands and coastal walkway (US $ 1,900,000.00) Work 2 Rockley to Coconut Court Beach Improvements – Enhanced Beach, Headlands and coastal walkway (US $ 7,500,000.00) Work 3 Woman’s Bay Headland – Reconstruction of headland at Woman’s Bay (US $ 500,000.00) Work 4 Welches Beach Improvement (Headland Reconstruction) – Enhanced Beach, seawall, and provision of three groynes (US $ 2,500,000.00) Work 5 Crane Beach Improvement (Headland Reconstruction) – Enhanced Beach and offshore breakwater (US $ 2,000,000.00) Work 6 Tent Bay – Provision of Boat Access for fisher folk. (US $ 500,000.00) Work 7 Holetown Lagoon – Provision of Aeration System to improve water quality. (US $ 250,000.00) Work 8 Walker’s Savannah Dune Restoration Project – Restoration of Sand Dunes. (US $ 250,000.00) | 80 80 80 80 70 80 70 | 20 20 20 20 30 20 30 | ICB ICB ICB ICB NCB ICB NCB | Yes Yes Yes Yes NO YES NO | September 2004 September 2004 September 2004 June 2004 2005/Q2 2005/Q3 2005/Q3 | In Process (Prequal. Closed November 3, 2004) In Process (Prequal. Closed November 3, 2004) Cancelled In Process (Prequal. And Tender Closed November 10, 2004) In Process (Prequal closed July 29 3, 2004) Pending Pending Pending |
| CONSULTING SERVICES Consulting Service 1 Final Designs & Supervision Amount (US$ 397,676 plus 9.5% of the cost of construction for construction supervision) Consulting Service 2 Auditing Firm Amount (US$ 200,000.00) Consulting Service 3 Technical Quality Control Amount (US$ 100,000.00) Consulting Service 4 MPE Strategic Plan Amount (US$ 60,000.00) Consulting Service 5 MPE public education strategy Amount (US$ 70,000.00) . | 0 0 0 0 0 | 100 100 100 100 100 | ICB NCB N/A NCB NCB | YES YES NO YES YES | July 31 2001 November 1 2001 N/A 2005/Q3 2005/Q3 | Awarded Awarded Awarded Pending Pending |

# Footnotes

Notes: ICB: International Competitive Bidding	 NCB: National Competitive Bidding	LIB: Limited International Bidding

DC: Direct Contracting			ILS: International/Local  Shopping		FA: Force Account

Terminology to be used: 	Pending/In Process/Awarded/Cancelled