INTER-AMERICAN DEVELOPMENT BANK

PROCUREMENT PLAN

Loan/Technical Cooperation Number:  LO – 1386/OC-BA

Program Name:  Coastal Infrastructure Programme

| Principal Project PROCUREMENT | Financing Sources | Procurement Method | Prequa-lification | Specific Procurement Notice | Status |
| --- | --- | --- | --- | --- | --- |
|  | BID (%) | Local/Other (%) |  |  |  |  |
|  |  |  |  | Yes/No | Tentative Publication Date |  |
| GOODS GOOD 1 CZMU Equipment (U.S $ 150,000.00) |  | 100 |  | NO |  | In Process |
| WORKS Work 1 Holetown Beach Improvements – Enhanced Beach, Headlands and coastal walkway (US $ 1,900,000.00) Work 2 Rockley to Coconut Court Beach Improvements – Enhanced Beach, Headlands and coastal walkway (US $ 7,880,662.00) Work 3 Woman’s Bay Headland – Reconstruction of headland at Woman’s Bay (US $ 500,000.00) Work 4 Welches Beach Improvement (Headland Reconstruction) – Enhanced Beach, seawall, and provision of three groynes (US $ 2,422,188.00) Work 5 Crane Beach Improvement (Headland Reconstruction) – Enhanced Beach and offshore breakwater (US $ 1,933,260.00) Work 6 Tent Bay – Provision of Boat Access for fisher folk. (US $ 656,397.00) Work 7 Holetown Lagoon – Provision of Aeration System to improve water quality. (US $ 250,000.00) Work 8 Walker’s Savannah Dune Restoration Project – Restoration of Sand Dunes. (US $ 250,000.00) | 80 80 0 80 70 80 70 | 20 20 100 20 30 20 30 | ICB ICB ICB ICB NCB ICB NCB | Yes Yes Yes Yes NO YES NO | September 2004 September 2004 September 2004 November 2005 To be re-advertised 2006/Q1 2006/Q1 | In Process In Process Cancelled Awarded In Process Pending Pending Pending |
| CONSULTING SERVICES Consulting Service 1 Final Designs & Supervision Amount (US$ 397,676 plus 9.5% of the cost of construction for construction supervision) Consulting Service 2 Auditing Firm Amount (US$ 200,000.00) Consulting Service 3 Technical Quality Control Amount (US$ 100,000.00) Consulting Service 4 MPE Strategic Plan Amount (US$ 60,000.00) Consulting Service 5 MPE public education strategy Amount (US$ 70,000.00) . | 0 0 0 0 0 | 100 100 100 100 100 | ICB NCB N/A ICB ICB | YES YES NO YES YES | July 31, 2001 November 1, 2001 N/A July 31, 2001 July 31, 2001 | Awarded Awarded Awarded Awarded Awarded |

# Footnotes

Notes: ICB: International Competitive Bidding	 NCB: National Competitive Bidding	LIB: Limited International Bidding

DC: Direct Contracting			ILS: International/Local  Shopping		FA: Force Account

Terminology to be used: 	Pending/In Process/Awarded/Cancelled