Power Utility Upgrade Program

GY-L1041 and GY-X1002

Procurement Plan

Duration: From 2014 to 2019:

| Code | Principal Project Procurement Activity | Estimated Cost (US$) | Funding Source | Procurement Method | Pre-Qual. (Yes/No) | Specific Procurement Notice | Review By Bank |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | IDB | Local | IDB | Local |  |  | (Tentative Publication Date) | (Ex-ante/Ex-post) |
|  |  |  | US$ | US$ | % | % |  |  |  |  |
| Component I- Strengthening GPL’s Management Capabilities |
| Consultancy |
|  | Hiring of consultancy firm to carry out Management Strengthening Program | $7,206,000 | $7,206,000 |  | 100% |  | QBS | NO | Q2,2015 | Ex-Ante |
|  | Hiring of consultant to coordinate the Monitoring Unit | $138,000 | $138,000 |  | 100% |  | QCNI | NO | Q1,2015 | Ex-Ante |
| Component II- Operational Efficiency |
| Consultancy |
|  | Hiring of SCADA team, comprised of 6 people, to be developed under the System Operations Division Voltage network | $525,000 | $525,000 |  | 100% |  | QCBS | NO | Q1,2015 | Ex-Ante |
|  | Hiring of consultancy services to train team of SCADA controllers and engineers | $270,000 | $270,000 |  | 100% |  | QCBS | NO | Q1,2015 | Ex-Ante |
|  | Hiring of external consultants to assist GPL with assessment of expansion options | $540,000 | $540,000 |  | 100% |  | QCII | NO | Q4,2014 | Ex-Ante |
|  | Hiring of consultancy services for an experienced power system planner | $450,000 | $450,000 |  | 100% |  | QCII | NO | Q1,2015 | Ex-Ante |
|  | Hiring and training of 5 power systems graduate engineers | $438,000 | $438,000 |  | 100% |  | QCII | NO | Q1,2015 | Ex-Ante |
|  | Hiring of consultants to train GPL staff in the use of inventory management software | $150,000 | $150,000 |  | 100% |  | QCII | NO | Q1,2015 | Ex-Ante |
|  | Hiring of consultants to train GPL Procurement Staff to enhance skills | $60,000 | $60,000 |  | 100% |  | QCII | NO | Q1,2015 | Ex-Ante |
|  | Hiring of a demand forecasting team | $725,000 | $725,000 |  | 100% |  | QCBS | NO | Q1,2016 | Ex-Ante |
|  | Consultancies for the Implementation of a long-term cultural change program | $623,000 | $623,000 |  | 100% |  | QBS | NO | Q1,2015 | Ex-Ante |
|  | Hiring of consultants to train GPL Staff in modern project management techniques | $416,000 | $416,000 |  | 100% |  | QBS | NO | Q1,2015 | Ex-Ante |
|  | Hiring of consultant to commission an independent assessment of CMC’s documentation provision obligations | $55,000 | $55,000 |  | 100% |  | QCII | NO | Q1,2015 | Ex-Ante |
| Goods and Services |
|  | Acquisition of Management Information System (MIS) | $100,000 | $100,000 |  | 100% |  | PC | NO | Q1,2015 | Ex-Ante |
| Component III- Infrastructure Investments for Loss Reduction |
| Works |
|  | Lot A - 250 km of rehabilitation of the distribution network. | $12,500,000 | $12,500,000 |  | 100% |  | ICB | NO | Q2,2015 | Ex-Ante |
|  | Lot B - 250 km of rehabilitation of the distribution network. | $12,500,000 | $12,500,000 |  | 100% |  | ICB | NO | Q2,2015 | Ex-Ante |
|  | Lot C - 330 km of rehabilitation of the distribution network. | $16,500,000 | $16,500,000 |  | 100% |  | ICB | NO | Q1,2016 | Ex-Ante |
| Goods and Services |
|  | Social Management Plans (Lots A,B and C) | $1,500,000 | $1,500,000 |  | 100% |  | SH | NO | Q1,2016 | Ex-Ante |
| Other costs |
|  | Administration | $2,000,000 | $2,000,000 |  | 100% |  | QCNI | NO |  |  |
|  | Technical auditing, monitoring and evaluation | $2,639,250 | $2,639,250 |  | 100% |  | QCNI | NO |  |  |
|  | Contingencies | $4,699,125 | $4,699,125 |  | 100% |  |  | NO |  |  |
| Total* | $64,034,375 | $64,034,375 |  | 100% |  |  |  |  |  |

* IDB’s fee of US$538,625 not included in the Procurement Plan.

# Footnotes

ICB: International competitive bidding; LIB: limited international bidding; NCB: national competitive bidding; PC: price comparison; DC: direct contracting; FA: force account; PSA: Procurement through specialized agencies; PAs: Procurement agents; IA: Inspection agents; QCNI: Comparison of Qualifications of the National Individual Consultant; QCII: Comparison of Qualifications of the International Individual Consultant; PBP: Performance-based procurement; PLGB: Procurement under loans guaranteed by the Bank; PCP: Community participation procurement; QCBS: Quality- and cost-based selection QBS: Quality-based selection FBS: Selection under a fixed budget; LCS: Least-cost selection; CQS: Selection based on the consultants’ qualifications; SSS: Single-source selection; SH: Shopping method.