IDB-KEIS cooperation program

Draft of Proposal for WorkNet Consultation for Latin Countries

1. Objectives

- Improve the quality of public employment service with suitable and reliable services( ex,  job-searching, hiring, job-matching services)

- Support youth and vulnerable groups with offering reliable job information and Effective matching services between jobseekers and employers

- Develop decision-support services for employment and labour policies with statistical services based on accurate information and data

- As one of the excellent e-Government system of Republic of Korea, WORKNET® supports to build a customized system that offers trusted job information and matching services to the public and supports new employment law and labour policy

2. Project description

- Identify core stakeholders and design suitable services for target public recruitment portal through BPR/ISP

- Develop core services of PES( job-searching, hiring, job-matching services) through customizing WorkNet

- Increase user-Convenience and availability with mobile services

- Determine stable and extendable infrastructure(H/W, S/W, PC) for various users, such as job-seeker, hiring-companies and employment service centers

3. Activities

- Developing Project Plan 19-27 Mar, Finalize before 30 June

- On site research : June-October

- 10 days for each of countries

-  IT environment (online and mobile users), current job matching system, PES, labour market, private job site, culture, law and regulations

- To be modelling and implementation plan, customizing : October 2014 – February 2016

- Customizing Workshop in Seoul : 3-5 engineers from target countries and fine tuning, the ISP with consulting group for 10 days

- Provide training for developing the final system.

- Final report translation : June 2016

It is recommended that the final report is wrote in English in Korea and then translated into Spanish or Portuguese by IDB for accurate translation.

4. Planning (12months duration)

| Duration Phases | Y |
| --- | --- |
|  | Q1 | Q2 | Q3 | Q4 |
| BPR/ISP | As-Is analysis |  |  |  |  |
|  | To-Be modeling |  |  |  |  |
|  | Implementation plan |  |  |  |  |
| Customizing | Requirements analysis |  |  |  |  |
|  | GAP analysis |  |  |  |  |
|  | Customizing |  |  |  |  |
| Final Report | Equipment setup/support |  |  |  |  |

5. Budget

- Rough Estimated budget for 3 countries

- USD 525,500

| Consultant (External) | Consultant | Project Consultant 30,0000X1 Person | 30,000 |
| --- | --- | --- | --- |
|  | Consultant | System Consultant 30,0000X2 Person | 60,000 |
|  | RA | 1 Person X 20,000 | 20,000 |
| Onsite Research | Airplane | 6 person X 10,000 | 60,000 |
|  | Hotel, Meals and Per Diem | 6 X 400 X 30 days | 72,000 |
|  | Translator | 1X1,500X30days | 45,000 |
| Workshop in Seoul | Airplane | 15 people X 3,000 | 45,000 |
|  | Hotel, Meals and Per Diem | 15 X 400 X 15 days | 90,000 |
|  | Meeting rooms | 300X 45days | 13,500 |
|  | Translator | 1X100X45days | 45,000 |
| Report Translation | Translation | 300 page X 150 | 45,000 |
| Total |  |  | 525,500 |

6. Model and Infrastructure

- Model

- Infrastructure

| H/W | S/W |
| --- | --- |
| Type | Qty | Type | Qty |
| WEB Server WAS Server DB Server Search Server Storage Backup Server VTL SAN Switch L4 Switch LDAP Server Firewall | 4 3 2 4 1 1 1 4 4 1 2 | WEB Server WAS Server DBMS Reporting Tool Search Engine Backup Software Backup Client LDAP Software SSO | 4 3 2 3 4 1 13 1 3 |